YOLO26n Dual-Domain Structured Pruning

Week 10 research progress, formula review, and next experimental plan

Project focus: GEN/SNOW-aware structured channel pruning for PYNQ-Z2 deployment

Current result: The 10.25% cumulative channel-pruned model recovered 98.45% of GEN baseline mAP50-95 after one 20-epoch fine-tuning session. A separate 40-epoch staged SNOW development run reached 0.1985 mAP50-95, 3.40% above the original SNOW validation baseline. The improvement is promising but is not yet a final claim because SNOW validation contains only 100 images and the GEN counterpart has not been run under the same 40-epoch schedule.

# 1. Purpose and evidence status

This report consolidates my completed dependency-aware pruning experiments, Ho Yin's latest literature and PYNQ-Z2 results, and Ebrahim's comments on the 28 July report. It also reviews the newly proposed sensitivity equations. Completed measurements, literature-supported interpretations, proposed equations, and pending experiments are kept separate.

Table 1. Current evidence and decision status

| Workstream | Available evidence | Status | Decision for this report |
| --- | --- | --- | --- |
| GEN/SNOW baselines | Frozen checkpoints, splits, and research metrics | Completed | Use as T1-T7 reference |
| DepGraph coverage | 51 legal groups; generic and custom families validated | Completed | Use dependency groups as pruning units |
| T1-T4 sweeps | 51 groups x 3 ratios x 2 domains = 306 evaluations | Completed | Retain raw tables; ranking formula remains under review |
| T5-T7 recovery | Raw, end-only, and staged recovery at about 10.25% reduction | Completed | T6 is best matched 20-epoch result |
| Extended T7 SNOW | 5+5+5+5+20 epochs; SNOW only | Completed development run | Promising ablation; not a matched final result |
| PYNQ-Z2 baseline | Measured NCNN inference on ARM processing system | Completed baseline | Use as unoptimized software reference |
| Final S and P | Ebrahim, Ho Yin, and Rafed proposals available | Open | Freeze only after counterexample and ranking checks |
| Competitors / second dataset | Candidate papers and datasets identified | Open | Select reproducible same-setting comparison |

Description. The table distinguishes completed evidence from decisions that still require approval. This avoids treating a proposed formula or a single development run as a finalized result.

# 2. Frozen experimental foundation

Table 2. Dataset definition and sample counts

| Domain | Dataset | Classes | Prepared split | Samples used | Important limitation |
| --- | --- | --- | --- | --- | --- |
| GEN | MIO-TCD Localization | 11 | 88,000 train / 11,000 validation / 11,000 test | 110,000 labelled images | Prepared split is project-specific; duplicate groups were forced into training. |
| SNOW | ACDC snow | 8 | 400 train / 100 validation / 500 official test | 1,000 snow images | Official test labels are withheld; current pruning decisions use the 100-image validation set. |

Description. This directly adds the sample-count information requested in Ebrahim's comment. The 27,743 official MIO-TCD test images are not part of the prepared 110,000-image labelled split used here. The small ACDC validation set is a major source of uncertainty.

Table 3. Baseline detector performance

| Domain | Parameters | GFLOPs | mAP50 | mAP75 | mAP50-95 | Precision | Recall |
| --- | --- | --- | --- | --- | --- | --- | --- |
| GEN | 2,508,090 | 5.7933 | 0.8310 | 0.7247 | 0.6471 | 0.7979 | 0.7795 |
| SNOW | 2,506,920 | 5.7868 | 0.3263 | 0.1856 | 0.1920 | 0.5733 | 0.2531 |

Description. GEN and SNOW use independently trained YOLO26n checkpoints. Accuracy drop is always measured against the matching domain baseline, not against a shared model.

# 3. Dependency-aware pruning and T1-T4

I used Torch-Pruning DepGraph to model channel dependencies and physically remove selected output channels together with every connected consumer. The validated catalogue contains 51 legal pruning groups: 42 generic DepGraph groups and 9 custom groups for C3k2/C2PSA families. Twelve fixed prediction outputs were intentionally excluded.

Table 4. Multi-ratio isolated-sweep design

| Local channel ratio | Role in the study | GEN negative AD | SNOW negative AD | Interpretation |
| --- | --- | --- | --- | --- |
| 12.5% | Mild structural probe | 1 | 4 | Tests low-disruption sensitivity |
| 25.0% | Moderate operating point | 0 | 4 | Used for the first cumulative path |
| 37.5% | Aggressive stress test | 0 | 2 | Reveals groups that fail under stronger removal |

Description. The three ratios are exploratory ablation levels, not claimed optimal values. They provide evenly spaced mild, moderate, and aggressive within-group removal while remaining feasible for the model's common channel widths. The final manuscript should cite multi-rate sensitivity work and explicitly state that the ratios were selected to observe non-linear damage trends.

Baseline checkpoints  ->  isolated legal-group pruning  ->  T1/T2 accuracy drops  ->  T3 sensitivity  ->  T4 prunability  ->  cumulative pruning  ->  recovery  ->  PYNQ measurement

Figure 1. Current supervisor-defined framework and experimental sequence.

# 4. Cumulative pruning and recovery results

The first cumulative experiment used the 25% within-group ranking and applied 20 dependency groups to reach approximately 10.25% global parameter reduction. T5, T6, and T7 use the same final parameter target. T6 and the original T7 also use the same total 20-epoch recovery budget.

Table 5. T5-T7 accuracy-recovery comparison at approximately 10.25% parameter reduction

| Domain | Experiment | Recovery | Params. | Reduction | mAP50 | mAP75 | mAP50-95 | Retention |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| GEN | Baseline | None | 2,508,090 | 0.00% | 0.8310 | 0.7247 | 0.6471 | 100.00% |
| GEN | T5 | None | 2,250,986 | 10.25% | 0.3130 | 0.2319 | 0.1994 | 30.81% |
| GEN | T6 | 20 epochs at end | 2,250,986 | 10.25% | 0.8218 | 0.7139 | 0.6371 | 98.45% |
| GEN | T7 | 4+4+4+4+4 | 2,250,986 | 10.25% | 0.8112 | 0.6964 | 0.6234 | 96.34% |
| SNOW | Baseline | None | 2,506,920 | 0.00% | 0.3263 | 0.1856 | 0.1920 | 100.00% |
| SNOW | T5 | None | 2,249,816 | 10.26% | 0.1573 | 0.0850 | 0.0860 | 44.80% |
| SNOW | T6 | 20 epochs at end | 2,249,816 | 10.26% | 0.3258 | 0.1652 | 0.1818 | 94.72% |
| SNOW | T7 | 4+4+4+4+4 | 2,249,816 | 10.26% | 0.2932 | 0.1800 | 0.1671 | 87.02% |
| SNOW | T7 extended | 5+5+5+5+20 | 2,249,816 | 10.26% | 0.3415 | 0.1952 | 0.1985 | 103.40% |

Description. T6 is the strongest matched 20-epoch result. The extended T7 SNOW row uses the best checkpoint from a separate 40-epoch development run; it is not a fair 20-epoch comparison and has no matched GEN result yet. Its 0.1985 mAP50-95 exceeds the 0.1920 SNOW validation baseline, but that gain requires confirmation on repeated seeds or a larger/independent snow evaluation set.

Recovery conclusion: Raw cumulative pruning is highly damaging, but the architecture is recoverable. At the matched 20-epoch budget, end-only fine-tuning is better than equal four-epoch staged recovery. The 40-epoch SNOW result shows that the original T7 schedule stopped too early, not that staged recovery is automatically superior. The next fair ablation must match total epochs for T6 and T7.

# 5. PYNQ-Z2 processing-system baseline

Ho Yin successfully ran three NCNN models on the PYNQ-Z2 ARM processing system. These are software-only processing-system measurements; they are not FPGA programmable-logic acceleration results.

Table 6. Measured PYNQ-Z2 PS-side NCNN baseline

| Model | Classes | NCNN size | Median latency | FPS | Peak memory | CPU use |
| --- | --- | --- | --- | --- | --- | --- |
| MIO full-data | 11 | 9.189 MiB | 10,586.52 ms/image | 0.09469 | 132.96 MiB | 95.27% |
| MIO reduced-data | 11 | 9.189 MiB | 10,592.06 ms/image | 0.09462 | 133.03 MiB | 95.28% |
| Official COCO | 80 | 9.311 MiB | 11,042.63 ms/image | 0.09076 | 142.82 MiB | 94.92% |

Description. The benchmark used 640 x 640 input, batch size 1, two CPU threads, five warm-up inferences, 50 images, and three repetitions. NCNN inference accounts for approximately 99.28% of the full-data pipeline time. Reduced training data does not change latency because it does not change the architecture.

The baseline already fits in PS memory, so 'fit on the embedded processor' is no longer a sufficient stopping criterion by itself. The final stopping rule should include measured model size, memory, latency, and throughput. A 10% parameter reduction alone cannot reasonably be expected to close the current 10.6x gap to even 1 FPS; pruning should be evaluated together with NCNN optimization, quantization, input resolution, and later hardware acceleration.

# 6. Literature, competitors, and the research gap

Table 7. Most relevant papers and how they shape the manuscript

| Paper / method | What it contributes | Direct use here | Limitation as a competitor | Gap targeted |
| --- | --- | --- | --- | --- |
| CF-YOLO (IEEE T-ITS, 2023) | RSOD; snow severity; GEN-to-snow evaluation | Snow-domain reference and possible RSOD replication | Architecture redesign, not pruning; model is larger/slower than YOLOv5s | Compress a tiny detector while explicitly protecting snow-domain accuracy |
| WCE (Entropy, 2026) | Class-balanced information-theoretic structured channel pruning on BDD100K | Strong methodological reference; BDD100K candidate | YOLOv5l/YOLOv8l at 50%; not a fair direct numerical comparison to YOLO26n | Transfer protection from rare classes to an adverse domain and add embedded evidence |
| Sensitivity-guided pruning (CVPR, 2025) | Suppresses domain-sensitive channels in changing environments | Explains why some removed channels can help adverse-domain performance | Test-time adaptation setting and different objective | Offline matched GEN/SNOW group benchmark and deployment-oriented selection |
| Visual-saliency YOLOX-S (IV, 2023) | Structured channel pruning on a compact detector; negative AD reported | Useful compact-YOLO competitor family | KITTI, different detector and saliency computation | Use same checkpoint/splits and dual-domain damage in a reproducible ablation |
| FPGM / LFPC / polarization pruning | Established physical pruning and negative-AD evidence | Standard competitor families and interpretation support | Mostly classification networks and single-domain evaluation | Object detection, dual-domain safety, DepGraph-valid groups, PYNQ measurement |
| YOLOv7 dual-dimensional pruning (Sensors, 2024) | Embedded layer/channel pruning with small post-pruning gain | Embedded comparison and negative-AD support | Large YOLOv7 and specialized rapeseed task | Tiny YOLO26n traffic detector with GEN/SNOW evidence |

Description. This is the type of literature-gap table Ebrahim explicitly approved for the Introduction and Related Work. CF-YOLO and WCE are strong references, but neither should be presented as a same-setting numerical competitor without reproduction on the same YOLO26n checkpoint and data protocol.

My recommendation is to use two comparison levels. First, run matched standard baselines on YOLO26n (global L1 magnitude, standard Torch-Pruning/GroupMagnitude, FPGM or another redundancy-aware method, and random structured pruning). Second, discuss CF-YOLO and WCE as task-level references. If WCE can be ported within the available time, it becomes a stronger direct competitor only after using the same checkpoint, 10.25% target, split, metric, and recovery budget.

# 7. Negative accuracy drop: evidence and required investigation

AD_d,i = mAP_d,baseline - mAP_d,pruned,i

A negative AD means the pruned model scored higher than the matching baseline on that validation set. It is a measured improvement, not automatically an error. However, a small negative AD can also be caused by finite-sample uncertainty, Batch Normalization state, nondeterminism, or a pipeline mismatch. The sign should therefore be retained in T1/T2 while the case is investigated.

Table 8. All negative isolated AD results in the canonical T1/T2 tables

| Local ratio | Domain | Group | Representative root | AD mAP50-95 | Normalized AD |
| --- | --- | --- | --- | --- | --- |
| 12.5% | GEN | DG039 | model.8.m.0.cv2.conv | -0.000197 | -0.030% |
| 12.5% | SNOW | DG026 | model.22.m.0.1.ffn.0.conv | -0.001748 | -0.911% |
| 12.5% | SNOW | DG036 | model.7.conv | -0.001027 | -0.535% |
| 12.5% | SNOW | DG019 | model.19.m.0.m.0.cv1.conv | -0.000360 | -0.187% |
| 12.5% | SNOW | DG040 | model.8.m.0.m.0.cv1.conv | -0.000078 | -0.041% |
| 25.0% | SNOW | DG033 | model.6.m.0.cv2.conv | -0.001482 | -0.772% |
| 25.0% | SNOW | DG026 | model.22.m.0.1.ffn.0.conv | -0.001442 | -0.751% |
| 25.0% | SNOW | DG014 | model.16.m.0.m.1.cv1.conv | -0.000638 | -0.332% |
| 25.0% | SNOW | DG019 | model.19.m.0.m.0.cv1.conv | -0.000326 | -0.170% |
| 37.5% | SNOW | DG033 | model.6.m.0.cv2.conv | -0.003340 | -1.740% |
| 37.5% | SNOW | DG026 | model.22.m.0.1.ffn.0.conv | -0.002589 | -1.349% |

Description. The previous summary missed DG039 on GEN at 12.5%; this table corrects that omission. SNOW contains four negative cases at 12.5%, four at 25%, and two at 37.5%. DG026 repeats at all three ratios, DG019 repeats at 12.5% and 25%, and DG033 repeats at 25% and 37.5%. Repetition increases interest but does not establish statistical significance.

Table 9. Literature-supported explanations and how this project should test them

| Possible explanation | Literature support | What it would mean here | Required check |
| --- | --- | --- | --- |
| Redundant or overfitted channels removed | Polarization, LFPC, FPGM | Pruning acts as regularization | Repeat from clean checkpoint and multiple seeds |
| Domain-sensitive channels removed | CVPR 2025 sensitivity-guided pruning | A GEN feature may be harmful in snow | Compare GEN/SNOW sign, per-class AP, and group family |
| Recovery-induced regularization | GSTNNP | Fine-tuning after disturbance improves generalization | Separate immediate AD from post-recovery gain |
| Small validation-set uncertainty | Statistical requirement, not a pruning claim | SNOW gain may be sampling noise | Paired bootstrap confidence interval on per-image detections |
| Batch Normalization state | Common structured-pruning concern | Running statistics may shift after channel removal | Evaluate before/after controlled BN recalibration |
| Evaluation or model mismatch | Research-integrity check | A negative value could be an artifact | Hash checkpoint/split and rerun the baseline through the same pipeline |

Description. The literature justifies retaining negative AD, but it does not prove the cause of the project's cases. The report should classify each result as reproduced, uncertainty-overlapping, or credible improvement only after the listed checks.

# 8. Review of Ebrahim's proposed sensitivity equations

Ebrahim correctly identifies a real weakness in the earlier signed difference: NAD_GEN - NAD_SNOW measures which domain is affected more, not the total pruning damage. I agree that it should not be used alone as a pruning-safety score. I do not recommend replacing it with its reciprocal, because the reciprocal creates new mathematical and ranking problems.z

C_i = NAD_GEN,i - NAD_SNOW,i

Ebrahim: S_i = 1 / C_i

GEN-protected proposal: S_a,i = AD_GEN,i / C_i

Table 10. Critical review of the proposed formula components

| Component | Useful idea | Problem | Recommendation |
| --- | --- | --- | --- |
| C = NAD_GEN - NAD_SNOW | Preserves direction of domain difference | Cancellation; equal zero and equal severe damage both give C=0 | Keep as a separate domain-contrast diagnostic |
| S = 1/C | Attempts to reverse the ordering | Undefined at C=0; unstable near zero; negative when SNOW is more damaged | Do not use as the safety score |
| S_a = AD_GEN/C | Adds a GEN-dependent numerator | Can be zero when GEN AD=0 and SNOW is badly damaged; still singular and signed | Protect GEN through an explicit gate, not a reciprocal |
| S_b = mAP_GEN/C | Uses the GEN baseline | Numerator is constant across groups; denominator still dominates | Reject |
| P = parameters after / S | Includes resource information | Remaining parameters reward the wrong direction; reciprocal may algebraically cancel | Use parameters removed by the full dependency group |
| GFLOPs inside P | May represent speed benefit | Currently highly correlated with parameters except isolated cases; not measured latency | Report separately until pruned-board latency exists |

Description. The main issue is not only division by zero. A sensitivity benchmark should be finite, non-negative, monotonic with harmful accuracy loss, and explicit about whether it measures damage or domain contrast.

Table 11. Counterexamples that the reciprocal formulation must pass

| NAD GEN | NAD SNOW | C | 1/C | Interpretation |
| --- | --- | --- | --- | --- |
| 0.00 | 0.00 | 0.00 | Undefined | No measured damage |
| 0.30 | 0.30 | 0.00 | Undefined | Severe equal damage; should be highly sensitive |
| 0.02 | 0.10 | -0.08 | -12.5 | SNOW is badly damaged; sensitivity should not be negative |
| 0.00 | 0.10 | -0.10 | -10.0 | S_a becomes zero despite large SNOW damage |
| 0.050 | 0.049 | 0.001 | 1,000 | Tiny measurement change creates an extreme score |

Description. These are mathematical counterexamples rather than experimental data. They show that the reciprocal cannot consistently rank pruning safety.

# 9. Recommended S and P foundation

I recommend separating three jobs that were previously mixed into one signed number: (1) domain contrast for analysis, (2) worst-domain harm for safety, and (3) resource benefit for ranking.

NAD_d,i = (mAP_d,baseline - mAP_d,pruned,i) / mAP_d,baseline

C_i = NAD_GEN,i - NAD_SNOW,i

h_d,i = max(0, NAD_d,i)

S_i = max(h_GEN,i, h_SNOW,i)

R_i = (Params_before - Params_after,i) / Params_before

Eligible_i: h_GEN,i <= delta_GEN and h_SNOW,i <= delta_SNOW

P_i = R_i / (1 + (S_i / delta)^2), for eligible groups

Table 12. Meaning and benefit of the recommended formulation

| Term | Role | Why it is needed |
| --- | --- | --- |
| NAD_GEN, NAD_SNOW | Retain signed relative changes | Keeps negative AD visible and makes unequal baselines comparable |
| C | Signed domain contrast | Shows whether GEN or SNOW is proportionally more affected; not used alone for safety |
| h | Non-negative harm | Prevents an improvement in one domain from cancelling damage in the other |
| S = max(h_GEN, h_SNOW) | Worst-domain sensitivity | Finite, monotonic, dimensionless, and protects both domains |
| Eligibility gate | Hard safety constraint | Prevents a resource-heavy but destructive group from ranking as safe |
| R | Full dependency-group parameter reduction | Uses physical parameters removed, not root-layer parameters or remaining model size |
| P | Ranking among eligible groups | Rewards compression with an interpretable damage penalty and no zero singularity |

Description. This preserves the supervisor's T1-T4 structure. If paired bootstrap intervals are added later, h can use the upper confidence bound of NAD instead of the point estimate. That extension would make the negative-AD handling uncertainty-aware without changing the framework.

Formula position for supervisor review: I recommend approving the worst-domain S as the primary safety score and keeping the signed difference as a separate analysis column. P should use full dependency-group parameter reduction. GFLOPs should remain a reported metric until pruned PYNQ latency shows that it adds information beyond parameter count.

# 10. Novelty boundary and defensible contribution

Table 13. Novelty claim audit

| Potential claim | Current evidence | Safe wording | What is still required |
| --- | --- | --- | --- |
| Dual-domain T1-T4 framework | Supervisor-defined GEN/SNOW procedure implemented over 51 groups | Proposed dual-domain pruning framework evaluated with snow as a case study | Fresh targeted novelty search |
| DepGraph use | DepGraph performs legal dependency tracing | Dependency-aware implementation using DepGraph | Do not call DepGraph novel |
| C3k2/C2PSA support | Nine custom group families physically validated | Custom YOLO26n pruning support for complex block families | Search current Torch-Pruning/YOLO26n implementations |
| Negative-AD handling | Signed values retained; literature and protocol assembled | Uncertainty-aware treatment of adverse-domain gains | Bootstrap/repetition and layer-type analysis |
| Recovery study | T5-T7 controlled at 10.25%; extended SNOW run available | Controlled comparison of raw, end-only, and staged recovery | Matched 40-epoch GEN/SNOW schedule |
| Embedded deployment | PYNQ-Z2 PS baseline measured | Measured software baseline on PYNQ-Z2 ARM | Run final pruned model under identical benchmark |

Description. The framework combination may be publishable, but individual ingredients such as DepGraph, structured channel pruning, and adverse-domain sensitivity are established. The manuscript should claim the specific combination and evidence, not ownership of those components.

# 11. Alignment with Ho Yin's report and task division

Table 14. Combined evidence and remaining ownership

| Topic | Ho Yin's contribution | My contribution | Combined conclusion / next owner |
| --- | --- | --- | --- |
| Snow competitor | Detailed CF-YOLO/RSOD review | Dataset/compatibility criteria | RSOD is a strong snow reference; dataset decision is joint |
| Pruning competitor | Detailed WCE/BDD100K review | Matched YOLO26n comparison requirements | Use WCE as reference; Ho Yin to run matched standard baselines |
| Negative AD | Five paper families and explanations | Exact 11 negative results and validation protocol | Retain signs; I will run reproducibility/uncertainty checks |
| Hardware | PYNQ-Z2 NCNN baseline | Final physical channel-pruned models | Ho Yin will benchmark pruned exports with the same script |
| Pruning granularity | Layer-level replacement and planned competitors | 51 dependency-group channel pruning | Run matched whole-layer ablation; channel pruning remains primary pending result |
| Formula | Weighted-average and current-score comparison proposal | Worst-domain and gate proposal | Jointly test ranking/counterexamples before Ebrahim approval |

Description. The work is complementary. Ho Yin's layer-removal method is valuable as an ablation, while the primary deployment candidate remains physical channel pruning of complete dependency groups because it offers finer compression control and preserves the high-level architecture.

## 11.1 Corrections before using Ho Yin's material in the manuscript

Table 15. Items that require careful wording or verification

| Item | Issue | Required treatment |
| --- | --- | --- |
| CF-YOLO metrics | The source reports AP and AP50; AP should not be renamed automatically. | Keep the authors' metric labels unless the evaluation protocol is verified. |
| Cross-paper accuracy | CF-YOLO, WCE, and this project use different models, datasets, ratios, and metrics. | Do not compare the numerical values as a league table. |
| WCE status | WCE uses YOLOv5l/YOLOv8l at 50% pruning. | Treat it as a method reference unless reproduced on the same YOLO26n setting. |
| Negative AD evidence | Most cited gains are after fine-tuning and several use classification networks. | Use them to justify plausibility, not to prove the cause of immediate isolated gains here. |
| Project speed claim | A pruned YOLO26n model has not yet been timed on PYNQ-Z2. | Do not state that the proposed model is faster until the matched board benchmark is complete. |
| Layer-ranking comparison | Earlier Ho Yin SNOW ranking used the GEN checkpoint, according to the supplied project record. | Rerun with the correct SNOW baseline before formal rank-correlation analysis. |
| PYNQ result scope | Latency, FPS, memory, and CPU were measured; on-board detection accuracy was not. | Call this a PS-side software performance baseline, not full deployment validation. |

Description. These are not criticisms of the value of Ho Yin's work. They are claim-boundary corrections needed before the material is transferred into a paper.

# 12. Immediate plan before manuscript drafting

Table 16. Prioritized action plan

| Priority | Action | Owner | Acceptance evidence | Target |
| --- | --- | --- | --- | --- |
| 1 | Reply to Ebrahim's formula document with counterexamples and proposed S | Rafed + Ho Yin | Commented Word file and agreed equation candidate | Before Friday report |
| 2 | Reproduce all negative AD cases from clean checkpoints | Rafed | Same split/hash; repeat metrics; BN and bootstrap analysis | Immediate |
| 3 | Run matched pruning competitors at 10.25% and equal recovery budget | Ho Yin | L1, standard Torch-Pruning, random; same checkpoint and split | Next experiment block |
| 4 | Run matched whole-layer ablation | Ho Yin | Same parameter target and epoch budget | Granularity decision |
| 5 | Freeze S/P after ranking and cumulative-path checks | Rafed + Ho Yin + Ebrahim | Approved equations and regenerated T3/T4 | Before final model |
| 6 | Choose second dataset from reproducible competitor protocol | Joint | License, split IDs, classes, sample audit | Before generalization study |
| 7 | Run final pruned models on PYNQ-Z2 | Ho Yin | NCNN size, latency, FPS, memory under baseline settings | After model freeze |
| 8 | Repeat final method with seeds and untouched test protocol | Rafed | Mean/std and final test metrics | Before manuscript results freeze |

Description. Formula and negative-AD validation are the immediate scientific priorities. Hardware measurement remains essential because the final compression target must be based on latency and memory evidence, not an arbitrary parameter percentage.

# One-page summary

This week's work establishes a clearer publication path. The software study now has two independently trained baselines, a validated catalogue of 51 dependency-aware pruning groups, complete isolated sweeps at 12.5%, 25%, and 37.5%, and a controlled 10.25% cumulative pruning experiment. The best matched recovery result is T6: after one 20-epoch fine-tuning session, the pruned model retains 98.45% of GEN and 94.72% of SNOW baseline mAP50-95. A separate 40-epoch staged SNOW run reaches 0.1985 mAP50-95, which is 3.40% above the SNOW validation baseline. This shows that the original four-epoch stages were under-trained, but the gain cannot yet be treated as final because the validation set has only 100 images and there is no matched 40-epoch GEN result.

Ho Yin's report adds four important pieces of evidence. CF-YOLO and RSOD provide a strong snow-detection reference; WCE provides a recent structured channel-pruning reference on BDD100K; several peer-reviewed studies show that negative accuracy drops can be genuine improvements; and the first PYNQ-Z2 processing-system baseline has been measured. The full-data MIO model runs at approximately 0.0947 FPS with 132.96 MiB peak memory. NCNN inference accounts for about 99.28% of processing time. The model fits in memory but is far from real-time, so the stopping condition must include measured latency and throughput rather than model fit alone.

The canonical T1/T2 tables contain one negative GEN result and ten negative SNOW results across the three ratios. These values should not be deleted or converted to absolute values. Literature supports redundancy, regularization, and domain-sensitive features as possible explanations, but the project's cases still require clean-checkpoint reproduction, paired bootstrap confidence intervals, controlled Batch Normalization recalibration, and per-class/group-type analysis.

Ebrahim's new formula correctly identifies that NAD_GEN - NAD_SNOW measures direction rather than total damage. Its reciprocal should not be adopted, because it is undefined when the two normalized drops are equal, unstable near zero, and negative when SNOW is more damaged. I propose retaining the signed difference as a domain-contrast diagnostic and defining pruning sensitivity as the worst non-negative normalized harm: S = max(max(0, NAD_GEN), max(0, NAD_SNOW)). A hard GEN/SNOW gate should determine eligibility, and prunability should rank eligible groups using the full dependency-group parameter reduction with a bounded damage penalty. This keeps the supervisor's T1-T4 framework intact while preventing cross-domain cancellation.

The immediate priorities are to validate negative AD, agree on S and P, run matched standard competitors and a whole-layer ablation, select a reproducible second dataset, and then benchmark the final pruned models on PYNQ-Z2 using the existing baseline protocol. The strongest defensible contribution is the combination of a matched GEN/SNOW dependency-group benchmark, custom YOLO26n support for complex groups, conservative dual-domain selection, controlled recovery, and measured embedded deployment. Novelty claims must remain specific and be confirmed by a targeted current literature search.

# References used in this report

Ding, Q. et al. (2023). CF-YOLO: Cross Fusion YOLO for Object Detection in Adverse Weather With a High-Quality Real Snow Dataset. IEEE Transactions on Intelligent Transportation Systems, 24(10), 10749-10759.

Zhou, Y., Ma, J., & Dong, H. (2026). Weighted Copula Entropy for Structural Pruning in Long-Tailed Autonomous Driving Object Detection. Entropy, 28(3), 336.

Wang, K. et al. (2025). Efficient Test-time Adaptive Object Detection via Sensitivity-Guided Pruning. CVPR 2025, 10577-10586.

Bartoldson, B. R. et al. (2020). The Generalization-Stability Tradeoff in Neural Network Pruning. NeurIPS 2020.

Zhuang, T. et al. (2020). Neuron-level Structured Pruning Using Polarization Regularizer. NeurIPS 2020.

He, Y. et al. (2020). Learning Filter Pruning Criteria for Deep Convolutional Neural Networks Acceleration. CVPR 2020.

He, Y. et al. (2019). Filter Pruning via Geometric Median for Deep Convolutional Neural Networks Acceleration. CVPR 2019.

Choi, J. I., & Tian, Q. (2023). Visual-Saliency-Guided Channel Pruning for Deep Visual Detectors in Autonomous Driving. IEEE Intelligent Vehicles Symposium.

Gu, S., Meng, W., & Sun, G. (2024). Streamlining YOLOv7 for Rapid and Accurate Detection of Rapeseed Varieties on Embedded Device. Sensors, 24(17), 5585.